Module-2 Assignment

Q1. Draw the SDLC Life cycle Diagram and Briefly Explain the Workflow

The Software Development Life Cycle (SDLC) is a structured process used to plan, develop, test, deploy, and maintain software. The major stages are shown below:

START

↓

Requirement Analysis

↓

Design

↓

Development

↓

Testing

↓

Deployment

↓

Maintenance

Brief Explanation:

1. Requirement Analysis

The development team collects and analyzes the requirements of the users and the business.The project goals, scope, resources, estimated cost, and schedule are identified here.

2. Design

The system architecture, database, user interface, and other technical details are planned.

3. Development

Developers write the code and build the features according to the approved design.

4. Testing

The software is tested to find bugs and verify that it satisfies the requirements.

5. Deployment

After successful testing, the software is released to the users.

6. Maintenance

After release, bugs are fixed and new changes or improvements are added.

In modern software development, AI tools can support several stages of the SDLC, such as requirement analysis, design assistance, code generation, testcase creation, debugging, and documentation. However, human developers and testers are still responsible for reviewing and approving the results.

Q2. Practical AI Exercise

I selected ChatGPT as the AI tool

Fisrt given promt:

I am working on a software development life cycle assignment. I have chosen an E-commerce application for the practical AI exercise. Generate five user stories for the application using the standard format: “As a [user], I want [feature], so that [benefit].” Please cover product search, shopping cart, checkout, order tracking, and product reviews.

AI generated user stories :

Here are five user stories for your E-commerce Application, following the standard format:

- Product Search
As a customer, I want to search for products by name or keyword, so that I can quickly find the products I am looking for.

- Shopping Cart
As a customer, I want to add, remove, and update products in my shopping cart, so that I can manage the items I want to purchase before checkout.

- Checkout
As a customer, I want to complete my purchase by providing shipping and payment information, so that I can place my order securely and conveniently.

- Order Tracking
As a customer, I want to track the status and delivery progress of my order, so that I can know when my order will arrive.

- Product Reviews
As a customer, I want to rate and review products I have purchased, so that I can share my experience and help other customers make informed purchasing decisions.

.

Convert one user story into acceptance criteria:

Selected user story: Checkout

Prompt given to ChatGPT:

Now select the checkout user story from the list above and convert it into at least five clear acceptance criteria. Please make the criteria specific and easy for a software tester to verify.

AI generated Acceptance Criteria:

- Shipping Information: The customer must be able to enter their name, delivery address, phone number, and other required shipping information.

- Required Field Validation: The system must display an appropriate error message if any required shipping or payment field is left empty or contains invalid information.

- Payment Method: The customer must be able to select an available payment method and provide the required payment details.

- Order Summary: Before placing the order, the system must display the selected products, quantities, prices, shipping cost, and total order amount.

- Order Placement: When all required information is valid and the payment is successfully processed, the customer must be able to click “Place Order” and successfully submit the order.

- Order Confirmation: After successful order placement, the system must display an order confirmation containing a unique order number and basic order details.

- Payment Failure: If the payment fails, the system must notify the customer and must not create a confirmed order

Improved by myself:

- The checkout page must allow the customer to enter their name, phone number, and complete shipping address.

- The system must prevent the customer from continuing if any required shipping information is missing.

- The checkout page must display the product names, quantities, individual prices, shipping cost, and total amount before payment.

- The customer must be able to select at least one available payment method.

- After successful payment, the system must create the order and display a unique order number.

- If payment fails, the order must not be confirmed and the system must display an appropriate error message.

Sprint Backlog:

Prompt given to ChatGPT

Now create a Sprint Backlog for a two-week sprint for this E-commerce application using the five user stories above. Include the user story ID, task name, priority, estimated story points, and responsible role. Make the backlog realistic for a small software development team.

AI generated Sprint Backlog:

| User Story ID | Task Name | Priority | Story Points | Responsible Role |
| --- | --- | --- | --- | --- |
| US-01 | Implement product search by name/keyword | High | 5 | Backend Developer |
| US-01 | Create search bar and search results UI | High | 3 | Frontend Developer |
| US-01 | Test product search and search results | High | 3 | QA Engineer |
| US-02 | Implement add/remove/update cart functionality | High | 5 | Backend Developer |
| US-02 | Develop shopping cart interface | High | 3 | Frontend Developer |
| US-02 | Test cart operations and price calculations | High | 3 | QA Engineer |
| US-03 | Develop checkout form for shipping information | High | 5 | Frontend Developer |
| US-03 | Implement checkout and order creation logic | High | 5 | Backend Developer |
| US-03 | Integrate and validate payment method | High | 5 | Backend Developer |
| US-03 | Test checkout, validation, and payment scenarios | High | 5 | QA Engineer |
| US-04 | Implement order status management | Medium | 5 | Backend Developer |
| US-04 | Create order tracking page | Medium | 3 | Frontend Developer |
| US-04 | Test order status and tracking functionality | Medium | 3 | QA Engineer |
| US-05 | Implement product rating and review functionality | Medium | 5 | Backend Developer |
| US-05 | Create product review and rating interface | Medium | 3 | Frontend Developer |
| US-05 | Test review submission, rating, and display | Medium | 3 | QA Engineer |

Manually Improvements:

| ID | User Story / Task | Priority | Story Points | Responsible Role |
| --- | --- | --- | --- | --- |
| US-01 | Product Search | High | 5 | — |
| US-01-T1 | Develop product search API by name/keyword | High | 3 | Backend Developer |
| US-01-T2 | Create search bar and results interface | High | 2 | Frontend Developer |
| US-01-T3 | Create functional and negative test cases for search | Medium | 2 | QA Engineer |
| US-01-T4 | Test keyword search, no-result search, and invalid searches | Medium | 2 | QA Engineer |
| US-02 | Shopping Cart | High | 8 | — |
| US-02-T1 | Implement add-to-cart functionality | High | 3 | Backend Developer |
| US-02-T2 | Implement remove and quantity-update functionality | High | 3 | Backend Developer |
| US-02-T3 | Develop shopping cart interface | High | 2 | Frontend Developer |
| US-02-T4 | Create cart functional and negative test cases | High | 2 | QA Engineer |
| US-02-T5 | Test cart operations and price calculations | High | 3 | QA Engineer |
| US-03 | Checkout | High | 8 | — |
| US-03-T1 | Develop shipping information form | High | 2 | Frontend Developer |
| US-03-T2 | Implement shipping-field validation | High | 2 | Backend Developer |
| US-03-T3 | Implement order creation logic | High | 3 | Backend Developer |
| US-03-T4 | Integrate selected payment method | High | 3 | Backend Developer |
| US-03-T5 | Create detailed checkout and payment test cases | High | 2 | QA Engineer |
| US-03-T6 | Test required-field and invalid-data validation | High | 2 | QA Engineer |
| US-03-T7 | Test successful and failed payment scenarios | High | 3 | QA Engineer |
| US-03-T8 | Perform end-to-end checkout testing | High | 3 | QA Engineer |
| US-04 | Order Tracking | Medium | 5 | — |
| US-04-T1 | Implement order status management | Medium | 3 | Backend Developer |
| US-04-T2 | Develop order tracking page | Medium | 2 | Frontend Developer |
| US-04-T3 | Test order status and tracking information | Medium | 2 | QA Engineer |
| US-05 | Product Reviews | Low | 5 | — |
| US-05-T1 | Implement product rating and review submission | Low | 3 | Backend Developer |
| US-05-T2 | Develop review and rating interface | Low | 2 | Frontend Developer |
| US-05-T3 | Test rating validation and review submission | Low | 2 | QA Engineer |
| US-05-T4 | Test duplicate and invalid review scenarios | Low | 2 | QA Engineer |
| QA-GEN-01 | Perform integration testing of completed features | High | 3 | QA Engineer |
| QA-GEN-02 | Execute regression testing after feature completion | High | 3 | QA Engineer |
| QA-GEN-03 | Log defects and prioritize discovered issues | High | 2 | QA Engineer |
| QA-GEN-04 | Retest fixed defects and verify resolution | High | 2 | QA Engineer |

What the AI Did Well

The AI was helpful in preparing the initial requirements for the E-commerce application. It generated five relevant user stories in a proper user-story format. It also converted one user story into several acceptance criteria and created a structured Sprint Backlog with tasks, priorities, story points, and responsible roles.

The AI also helped identify possible improvements in the requirements and backlog. It made the initial planning process faster and gave me a useful starting point. Overall, the AI was good at organizing information and generating ideas quickly

What Corrections Did I Make?

After reviewing the AI-generated output, I found that some of the acceptance criteria were too general. I made them more specific so that a tester could easily verify whether each requirement was satisfied or not.

I also made the following changes to the Sprint Backlog:

- Added QA testing tasks for important features such as product search, shopping cart, and checkout.

- Divided some large tasks into smaller and more manageable tasks.

- Made the priorities more realistic according to the importance of each feature.

- Added more specific conditions to the checkout acceptance criteria.

- Added a requirement for generating a unique order number after successful payment.

- Added a condition for handling payment failure properly.

- Reviewed the suggested story points instead of accepting all AI-generated estimates without checking.

These changes made the acceptance criteria easier to test and the Sprint Backlog more practical for a development team.

Why Human Review Is Still Necessary?

Human review is still necessary because AI-generated information may not always fully understand the requirements or the actual situation of a project. AI can make assumptions, provide incomplete requirements, or suggest priorities and estimates that may not be realistic.

In this exercise, the AI generated useful acceptance criteria and a Sprint Backlog, but I found that some criteria were too general and that more QA testing tasks were needed. I was able to identify these issues because I reviewed the output based on the requirements of the project.

Human reviewers can consider business requirements, technical limitations, project priorities, user expectations, and possible risks. Therefore, AI is useful as a supporting tool, but the final decision should be made after human review.

Showing screenshots of AI Interaction below: